Seat No. :  _______________

## AF-122

# April-2018

B.Com., Sem.-VI

CE-304(D) : Computer Application

(MS Project)

Time :  3 Hours]		[Max. Marks : 35

 :	    .

1.	(a)	MS Project window  neat  label   .    .	3



TASK   ? - task   .

(b)	MS Project      ? .	2



MS Project  Delete, Insert, Edit  Copy Task   steps  .

(c)	MS Project  -  (views) .	2



“Project Information” window neat  label    .

2.	(a)	Predecessor  Successor    .	3



MS Project  Relationships     ?        .

(b)	MS Project relationship   Lag time   Lead time .	2



Manual Scheduling  Automatic Scheduling   .

(c)	“Forward Pass”  .	2



“Free Slack”  .

3.	(a)	Project   calendar    steps .	3



MS Project available constraints .

(b)	MS Project     calendars  ,  level  assign   ,   .	2



Resource Sheet   create    ? .

(c)	MS    Project  “Fixed Unit Task”  “Fixed Duration task”   .	2



MS Project  “Resource levelling” .

4.	(a)	Time scale  format  steps .	3



Filter   ? Premade Filter .

(b)	User Defined Filters .	2



Project Tracking .

(c)	Grouping   ? Premade Groups .	2



Task  Splitting   ?

5.	   :		7

(1)	MS Project file extension ______ .

(2)	Milestone duration ______ .

(3)	Graphically relationships  input   ______ view, user    .

(4)	Subtasks create   ______   .

(5)	ES + Duration – 1, ______     .

(6)	Downwards arrow,    MS Project  ______    .

(7)	______ default task    .

Seat No. :  _______________

## AF-122

# April-2018

B.Com., Sem.-VI

CE-304(D) : Computer Application

(MS Project)

Time :  3 Hours]		[Max. Marks : 35

Instructions :	All questions carry equal marks.

1.	(a)	Draw a neat and labelled diagram of MS Project window. Explain various components of it.	3

OR

What do you mean by a TASK ? Explain different types of tasks by giving example.

(b)	Why do we use MS Project ? Explain.	2

OR

Write steps to Delete, Insert, Edit and Copy Task in MS Project.

(c)	Write different views in MS Project.	2

OR

Draw a neat and labelled diagram of “Project Information” window.

2.	(a)	Explain Predecessor and Successor by giving example of each.	3

OR

How many types of Relationships are there in MS Project ? List them and explain any two.

(b)	Explain Lag time and Lead time with reference to relationship in MS Project.	2

OR

Differentiate between Manual Scheduling and Automatic Scheduling.

(c)	Explain “Forward Pass” by giving example.	2

OR

Explain “Free Slack” by giving example.

3.	(a)	Write steps how to define new calendar to Project.	3

OR

Explain all constraints available in MS Project.

(b)	Explain types of pre-defined calendars available in MS Project. Discuss at what level they can be assigned.	2

OR

Explain how to create a Resource Sheet.

(c)	Differentiate between “Fixed Unit Task” and “Fixed Duration task” in MS    Project.		2

OR

Explain “Resource levelling” in MS Project.

4.	(a)	Write steps to format time scale.	3

OR

What do you mean by a filter ? Explain Premade Filter.

(b)	Explain User Defined Filters.	2

OR

Explain Project Tracking.

(c)	What is Grouping ? Explain Premade Groups.	2

OR

What is Splitting Task ?

5.	Fill in the blank :		7

(1)	______ is an extension of MS Project file.

(2)	Milestone duration is ______.

(3)	______ view helps the user input the relationships graphically.

(4)	Use ______ button to create subtasks.

(5)	ES + Duration – 1 is the formula to calculate ______.

(6)	MS Project represents the ______ as the downwards arrow.

(7)	______ is default task type.